InsightHub

Global SMB Analytics & AI Platform

Build Status & Execution Plan  ·  July 2026

| ✅ Live — Deployed & tested in production | 🔄 In Progress — Currently being built | ⏳ Pending — Scoped, not yet started | ❌ Blocked — Waiting on external approval |
| --- | --- | --- | --- |

## Executive Summary — Build Status

As of July 2026, InsightHub has completed Phase 0 (MedStar MVP) and is actively building Phase 1 (Multi-Tenant + Global Foundation). The platform is live on Render.com serving MedStar Pharmacy (India) and the first SaaS tenant Gratiture Solutions (USA — Professional Services domain).

| Phase | Timeline | Theme | MRR Target | Status | Key Milestone |
| --- | --- | --- | --- | --- | --- |
| Phase 0 — MVP | Done | MedStar Pharmacy MVP | Internal | ✅ Complete | Live on Render.com |
| Phase 1 — Multi-Tenant | Q3–Q4 2026 | All Domains + Global | $5K / ₹50K MRR | 🔄 In Progress | Gratiture demo live |
| Phase 2 — AI + USA | Q1–Q2 2027 | AI Chat + USA Launch | $25K / ₹2L MRR | ⏳ Pending | QuickBooks, Stripe USD |
| Phase 3 — Enterprise | Q3–Q4 2027 | EU/UK + SOC 2 | $100K MRR | ⏳ Pending | Xero, GDPR, SSO |
| Phase 4 — Global | 2028+ | Marketplace + Mobile | $500K+ MRR | ⏳ Pending | Plugin marketplace |

## Phase 0 — MedStar MVP  (COMPLETE ✅)

| ID | User Story | Persona | Status | Notes |
| --- | --- | --- | --- | --- |
| US-101 | Login with username/password; role-aware navbar; JWT bridge to API | All Users | ✅ Live | Branded login, JWT, role redirect |
| US-102 | Log out — session invalidated | All Users | ✅ Live |  |
| US-103 | Admin-only tabs hidden (display:none) from viewer role | Tenant Admin | ✅ Live |  |
| US-104 | Tenant client sees branded welcome, not operator analytics | Super Admin | ✅ Live | Fence logic in render_tab |
| US-105 | KPI cards: revenue, COGS, margin %, unit count with ▲▼ delta | Business User | ✅ Live | 5 KPI cards with period delta |
| US-106 | Date range filter + Client dropdown in sidebar | Business User | ✅ Live | Sidebar adapts label per domain |
| US-107 | Revenue trend line chart | Business User | ✅ Live | Bar + trend line on Overview |
| US-108 | Multi-location / multi-client compare tab | Business User | ✅ Live | Customers tab with Pareto + pie |
| US-109 | Upload file; auto-detect schema, report type, period | Tenant Admin | ✅ Live | Generic + pharmacy parsers |
| US-110 | KPI threshold alert banners | Business User | ⏳ Pending | Phase 1 sprint |
| US-111 | PDF report download | Business User | ✅ Live | PDF Report button in sidebar |
| US-112 | CSV and Excel export | Business User | ✅ Live | Pharmacy domain exports |
| US-113 | Create, manage, and tenant-assign users | Tenant Admin | ✅ Live | Users tab |
| US-114 | Tenant management — create, configure, enable/disable modules | Super Admin | ✅ Live | Tenants tab in admin |

## Phase 1 — Multi-Tenant + Global Foundation  (Q3–Q4 2026)  🔄 In Progress

| ID | User Story | Persona | Status | Notes |
| --- | --- | --- | --- | --- |
| US-201 | 14-day free trial self-serve signup | All Users | ⏳ Pending | Sprint 1 target |
| US-202 | Multi-currency KPIs (INR, USD, GBP, EUR) | All Users | ✅ Live | Currency per tenant in DB; $ for USA tenants |
| US-203 | Year-over-year same-period comparison chart | Business User | ⏳ Pending | YoY tab wired up |
| US-204 | Cash vs credit payment mode split | Business User | ⏳ Pending | Needs payment_mode column |
| US-205 | Alert channel per tenant: WhatsApp (India) or Twilio (USA) | Tenant Admin | ❌ Blocked | Awaiting WhatsApp BSP + Twilio signup |
| US-206 | WhatsApp morning digest (India/MENA) | Business User | ❌ Blocked | Blocked on BSP approval (2–4 wks) |
| US-207 | SMS morning digest via Twilio (USA/UK) | Business User | ⏳ Pending | Apply for Twilio account now |
| US-208 | WhatsApp/SMS threshold alert on breach | Business User | ⏳ Pending | Depends on US-205 |
| US-209 | Stock level dashboard per location | Tenant Admin | ⏳ Pending |  |
| US-210 | Drug/product expiry dashboard | Business User | ⏳ Pending | Expiry tab skeleton exists |
| US-211 | India: Marg ERP / GoFrugal file-drop auto-import | Tenant Admin | ⏳ Pending |  |
| US-212 | India: GST / GSTR-3B input credit summary | CA / Admin | ⏳ Pending | GST tab skeleton exists |
| US-213 | CA / CPA read-only access | Tenant Admin | ⏳ Pending | CA role exists, tax view pending |
| US-214 | All 7 domain verticals (incl. Professional Services) | Tenant Admin | 🔄 In Progress | Pharmacy + Generic + Prof Services wired |
| US-215 | Tenant onboarding wizard — 5-step setup | Super Admin | ⏳ Pending |  |
| US-216 | Data export — all tenant data as CSV/ZIP | Tenant Admin | ⏳ Pending |  |
| US-217 | Self-service password reset via email OTP | All Users | ⏳ Pending |  |
| US-218 | Upload rollback — delete bad batch by upload ID | Tenant Admin | ✅ Live | Upload History tab, rollback button |
| US-219 | MFA — TOTP authenticator for Pro+ | Pro User | ✅ Live | QR code setup + login check |
| US-220 | Billing automation — Razorpay + Stripe | Super Admin | 🔄 In Progress | Billing routes registered; Stripe pending KYC |
| US-221 | i18n framework — Tamil + Hindi ready | Engineering | ⏳ Pending |  |

## Phase 2 — AI Chat + USA Launch  (Q1–Q2 2027)  ⏳ Pending

| ID | User Story | Persona | Status | Notes |
| --- | --- | --- | --- | --- |
| US-301 | USA self-serve signup — USD pricing, Stripe, Sales Tax | All Users | ⏳ Pending | Stripe account setup needed now |
| US-302 | Square POS data import (CSV) | Tenant Admin | ⏳ Pending | Generic parser handles Square CSV already |
| US-303 | QuickBooks Online OAuth connector | Power User | ❌ Blocked | Apply for Intuit developer account now |
| US-304 | Shopify sales connector | Tenant Admin | ⏳ Pending |  |
| US-305 | USA: Sales tax summary by state (TaxJar) | CA / CPA | ⏳ Pending |  |
| US-306 | Slack / Teams alert integration | Power User | ⏳ Pending |  |
| US-307 | Auto-generated narrative summary after upload | Business User | ⏳ Pending | RAG pipeline needed |
| US-308 | AI Chat — natural language Q&A on own data | Power User | ⏳ Pending | AI Chat tab skeleton exists |
| US-309 | AI Chat — multi-turn conversation with context | Power User | ⏳ Pending |  |
| US-310 | Anomaly detection — alert on 2σ drop | Business User | ⏳ Pending |  |
| US-311 | Tamil language UI | Business User | ⏳ Pending |  |
| US-312 | Hindi language UI | Business User | ⏳ Pending |  |
| US-313 | Profitability by product category / SKU | Power User | ⏳ Pending |  |
| US-314 | CCPA compliance — California tenant data rights | Super Admin | ⏳ Pending |  |

## Immediate Action Items — Do These Now

| # | Action | Why Critical | Time | Cost | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Apply for Intuit Developer Account — developer.intuit.com | QuickBooks OAuth connector blocked without this. 4–6 wk approval. | Instant (sandbox) | Free | ⏳ TODO |
| 2 | Apply for WhatsApp Business API via Interakt or Wati | India WhatsApp alerts — 2–4 week Meta approval. Start now. | 2–4 weeks | ~₹999/mo | ⏳ TODO |
| 3 | Complete Stripe KYC — stripe.com — for USD billing | USA customers need USD Stripe billing. KYC takes 2–3 days. | 2–3 days | 2.9% + 30¢ | 🔄 Started |
| 4 | Sign up for Twilio — get USA phone number for SMS alerts | USA customers need SMS alerts. Sandbox instant. | Instant | ~$1/mo | ⏳ TODO |
| 5 | Register domain — insighthub.io (check USPTO trademark first) | Multiple 'InsightHub' conflicts in USA. Verify before marketing spend. | Instant | ~$12/yr | ⏳ TODO |
| 6 | Email USA prospect — ask for QuickBooks Excel export (3 months) | Their QuickBooks CSV IS the integration. Demo with real data closes the deal. | Today | Free | ⏳ TODO |

## 16-Week Execution Roadmap

| Weeks | Sprint | What Ships | Revenue | Status |
| --- | --- | --- | --- | --- |
| 1–2 | S0 — USA Demo | Multi-tenant architecture ✅ + USA customer demo with QuickBooks CSV ✅ + Professional Services domain ✅ | Demo live | ✅ Complete |
| 3–4 | S1 — USA Core | Email alerts + weekly PDF report + USD pricing + Stripe basic + free trial flow | First USA paid | 🔄 In Progress |
| 5–6 | S2 — India Core | WhatsApp alerts + Marg file-drop + GST report + CA access + INR Razorpay | First India paid | ⏳ Pending |
| 7–8 | S3 — India Polish | Expiry dashboard + stock alerts + YoY comparison + self-serve signup + onboarding wizard | 5 India tenants | ⏳ Pending |
| 9–10 | S4 — QuickBooks OAuth | QuickBooks OAuth + Shopify CSV + Square CSV + USA onboarding wizard | USA upsell | ⏳ Pending |
| 11–12 | S5 — AI Foundation | Embedding pipeline (nomic-embed-text) + ChromaDB + RAG Q&A + narrative summaries | Pro tier upsell | ⏳ Pending |
| 13–16 | S6 — AI Launch | AI Chat multi-turn + anomaly alerts + Twilio SMS + Tamil UI + Product Hunt launch | Phase 2 public launch | ⏳ Pending |

## What Is Built Today — Technical Inventory

| Component | Details | Status |
| --- | --- | --- |
| Auth System | JWT login, Flask-Login, role-based access (admin / tenant / viewer / CA), MFA/TOTP | ✅ Live |
| Multi-Tenant Engine | local_tenants table, tenant_id scoping, per-tenant data isolation, domain detection | ✅ Live |
| Data Ingestion | Generic CSV/Excel parser, pharmacy-specific parser, duplicate detection, rollback, tenant tagging | ✅ Live |
| Tenant Analytics | Overview, Revenue, Costs, Customers tabs; KPI cards with ▲▼ delta; USD/INR currency; date filter | ✅ Live |
| Pharmacy Analytics | MedStar multi-branch: daily sales, purchases, GST, branch compare, YoY, expiry, stock, cash/credit | ✅ Live |
| Domain Config | domain_config.py: 7 verticals, adaptive tabs/labels/icons per domain | ✅ Live |
| Currency | Per-tenant currency stored in local_tenants.currency; symbol map: USD→$ INR→₹ EUR→€ GBP→£ | ✅ Live |
| Adaptive Sidebar | Branch/Client/Location label adapts per domain; date range defaults to tenant data range | ✅ Live |
| Billing Routes | Stripe + Razorpay routes registered; subscription table; billing_events log | 🔄 In Progress |
| Referral System | referral_codes, referral_events tables; referral routes registered | 🔄 In Progress |
| AI Chat Tab | Tab skeleton + placeholder; RAG pipeline (ChromaDB + Ollama) not yet wired | ⏳ Pending |
| WhatsApp / SMS Alerts | Alert framework designed; blocked on WhatsApp BSP approval + Twilio account | ❌ Blocked |
| Self-Serve Signup | Free trial flow, onboarding wizard — not yet built | ⏳ Pending |
| QuickBooks Connector | qb_connections table + routes registered; OAuth not built; Intuit dev account needed | ❌ Blocked |

InsightHub — CONFIDENTIAL — Internal Working Document — July 2026